IFAS Computer Coordinators - Active Directory Sub-Committee

Tuesday, July 23, 2002 1:00 PM-4:00 PM

Fifield Hall - Room  1302

# AGENDA

### Call to Order

### Minutes from last meeting

### Charge for the subcommittee – Phase II

  - Project team will deliver a functional specification document for migration of IFASDOM to AD.

  - Development of the migration planning document, as well as the  deployment itself will be tracked using a project timeline.

  - Language to include possibility of assuming role of UF-wide root?

### Define Project Team membership

### ICC sub-committee

  - IT-NS

  - Administrative Affairs

  - Invite others?

### Developing a framework

  - Envision – (May-June 02?) this was basically done in phase I

  - Planning – (July – October 02?)

    - Enumerate current environment (for IFAS?)

      - Computers - permissions, devices, files, services, and shares

        - Workstations

        - Member servers

        - Domain controllers – (CPU/RAM/Disk)

        - Legacy systems

      - Permissions: File, folder, printer and share permissions

      - Users & Groups

        - Faculty

        - Staff

        - Students

        - Special case (courtesy / adjunct, etc.)

        - Group membership: machine, domain local & global

      - Services

        - DNS / WINS / DHCP

        - Directory information services

        - Authentication services

        - Exchange 5.5

        - IIS / Apache

        - Legacy services

      - Network topology

        - Core network QOS

        - WAN links & QOS

      - Organizational / Political Environment

        - Administrative boundaries

        - Barriers to centralized computing (M.Ross Survey)

    - Define new services

      - Cross realm authentication (Gatorlink)

      - Directory services synchronization?

      - DNS

      - Exchange2K – forest architecture implications

    - Assess needed resources (budget)

      - Hardware

        - DC’s (MS AD sizer -  estimates number)

      - FTE

        - Include Exchange2K in plan?

      - Third party tools

        - Migration tools – Aelitas et al

        - Testing platforms – Vmware

      - Training

      - Outside consultants?

      - Licensing (client access, server)

    - Define master project plan

      - How many forests?

      - Logical domain structure – single tree? Child domains?

      - Physical domain structure – sites.

      - In place upgrade or migration?

      - All-at-once, or phased?

      - Planning for security

      - Establishing procedures

        - Forest-wide changes (schema mods, CA hierarchy)

        - Domain policies (no override GPO’s, etc.)

    - Draft project timeline

      - Identify deliverables for each step

      - Identify responsible individuals

      - Identify milestones

    - Project documentation & reporting

      - Web-based

      - List archives

      - Directed e-mails

  - Development & testing – (Nov’02 – Mar’03?)

  - Deployment – (April 2003?)

  - Ongoing deployment plans

    - Intellisync

    - DFS

    - PKI / EFS

    - RIS

    - Terminal Services / Remote Desktop

    - IPSec

### Committee Assignments

### Next Meeting

### Adjourn